NARVO PLATFORM

News infrastructure, built for scale.

Complete Product Document

Narvo Intelligence Ltd. — March 2026

CONFIDENTIAL

Table of Contents

# 1. Product Overview

## 1.1 What Narvo Platform Is

Narvo Platform is the B2B face of the Narvo AI pipeline. It exposes the same narrative synthesis, translation, TTS, and fact-check capabilities that power the consumer app — as APIs, white-label solutions, and enterprise intelligence feeds for third-party developers, publishers, newsrooms, and corporate clients.

The consumer app is the proof-of-concept; Narvo Platform is the business model at scale.

## 1.2 Current State

The platform does not yet exist as a separate product. All API capabilities currently serve the Narvo consumer app internally. The path to NaaS is: harden the existing backend with API keys, rate limits, usage metering, and documentation, then expose it to external consumers.

No new backend services need to be built. The existing FastAPI routes already provide every capability NaaS requires. The work is authentication, metering, documentation, and a developer-facing website.

## 1.3 Service Pillars

| Pillar | What It Does | Current State |
| --- | --- | --- |
| Ingestion | RSS aggregation (39+ feeds), health monitoring, deduplication | Built — powers the consumer app |
| Enrichment | Broadcast narrative (Gemini), translation (5 langs), TTS (YarnGPT/OpenAI), fact-check | Built — powers the consumer app |
| Delivery | REST API (JSON), audio streaming, briefing generation | Built — internal use only |
| Trust | Truth Tag, source attribution, verification metadata | Built — powers the consumer app |

# 2. API Products

## 2.1 Narrative API

Transform raw text or URLs into polished broadcast-ready scripts with key takeaways. Input any content; receive a structured narrative suitable for radio, podcasts, or digital publishing.

- Endpoint: POST /api/paraphrase

- Input: Raw text or URL

- Output: JSON: narrative, key_takeaways[], source_attribution

- Free tier potential: 5 narratives/day per key

## 2.2 Translation API

Context-aware translation tuned for African journalistic styles. Supports English, Nigerian Pidgin, Yoruba, Hausa, and Igbo, with architecture for additional languages.

- Endpoints: POST /api/translate/text, /api/translate/narrate

- Input: Text + target language

- Output: Translated text + metadata

## 2.3 Broadcast TTS API

High-fidelity audio generation in authentic regional voices. Voice profiles per language with gender options.

- Endpoint: POST /api/tts/generate

- Input: Text + voice_id + language

- Output: Audio URL (base64 or stream)

## 2.4 Fact-Check API

Claim verification via Google Fact Check integration. Search, verify individual claims, or analyse entire stories.

- Endpoints: GET /api/factcheck/search, /api/factcheck/verify, POST /api/factcheck/analyze

## 2.5 Briefing API

Generate, retrieve, and manage curated news briefings. Produces script and optional full TTS audio from top stories.

- Endpoints: GET /api/briefing/generate, /api/briefing/latest, /api/briefing/history

# 3. Target Clients

| Segment | Use Case | Value Proposition | Revenue Model |
| --- | --- | --- | --- |
| Independent Publishers | Small newsrooms lacking AI/TTS | "News-in-a-Box" — instant audio+narrative | SaaS: $99–$499/mo |
| Radio Stations | Automated bulletin generation | Scripts + audio in local dialects, on schedule | SaaS or per-audio-minute |
| App Developers | Embed news/audio in their apps | Plug-and-play API for news, translation, TTS | Usage-based: $0.05/narrative |
| Corporate PR / Comms | Monitor regional narratives | Narrative Duel + multi-source synthesis | Enterprise license |
| Government / NGOs | Public information dissemination | Multilingual, verified content delivery | Enterprise license |
| Researchers | Media analysis and trend data | Trending narrative metadata + source analytics | Data licensing |

# 4. Tech Stack (MVP — Free-First)

Narvo Platform’s backend IS the Narvo backend. No separate infrastructure is needed. The NaaS work is: authentication layer, rate limiting, usage tracking, documentation, and a developer website.

## 4.1 Platform Backend (Additions to Existing)

| Component | Technology | Cost | Notes |
| --- | --- | --- | --- |
| API Auth | API key issuance + validation (custom middleware) | Free (code) | FastAPI middleware. Keys stored in Supabase. |
| Rate Limiting | Upstash Redis (free tier) | Free (10K cmds/day) | Already in use for consumer. Extend to per-key limits. |
| Usage Metering | Custom: log API calls per key to Supabase | Free (code) | Simple INSERT per request. Dashboard reads. |
| API Documentation | Swagger/OpenAPI (built into FastAPI) | Free | Already auto-generated. Needs cleanup and stabilisation. |
| Developer Portal | Mintlify (free tier) or Docusaurus | Free | Beautiful API docs. Mintlify free for small projects. |

## 4.2 Platform Website

| Component | Technology | Cost | Notes |
| --- | --- | --- | --- |
| Framework | Astro or Next.js | Free | SSG/SSR. Dark mode default (soft indigo palette). |
| Hosting | Vercel (free tier) or Cloudflare Pages | Free | Static + edge functions. |
| Domain | platform.narvo.news (subdomain) | Free (subdomain) | Or narvo.news/platform as a path. |
| Design | Enhanced B2B palette: #08090D bg, #818CF8 primary, #34D399 accent | N/A | Clash Display + Satoshi + Geist Mono. |
| Code Playground | Embedded (custom React component) | Free (code) | Interactive API tester on the website. |
| Blog/Changelog | Astro Content Collections or MDX | Free | Developer blog, API changelog. |

## 4.3 Future Additions (When Funded)

| Component | Technology | Cost | When |
| --- | --- | --- | --- |
| Billing | Stripe Billing | 2.9% + 30¢ | When paid API tiers launch |
| API Gateway | Kong (open source) or AWS API Gateway | Free → ~$3.50/M req | When scale requires dedicated gateway |
| Task Queue | Celery + Upstash Redis Pro | ~$10/mo | When TTS volume requires async processing |
| Webhooks | Custom: deliver events to partner URLs | Free (code) | When partners need push-based integration |
| SLA Monitoring | Betterstack (free tier) | Free | When Enterprise SLAs are contracted |
| Admin Dashboard | Custom React app | Free (code) | Per-tenant usage, billing, support |

# 5. Roadmap to NaaS

The path from “app backend” to “full NaaS” in 8 steps:

| Step | Description | Effort | Outcome |
| --- | --- | --- | --- |
| 1. Document API surface | Mark stable routes. Clean up OpenAPI/Swagger. | 1–2 days | Single source of truth for NaaS API |
| 2. API key auth | Issue keys per tenant. Validate on requests. Store in Supabase. | 2–3 days | Multi-tenant, authenticated access |
| 3. Rate limiting | Per-key limits. Return 429 with headers. | 1 day | Fair use and cost control |
| 4. Usage metering | Log calls per key. Basic dashboard. | 2–3 days | Billing-ready usage data |
| 5. Developer portal | Mintlify or Docusaurus with examples and tier info. | 3–5 days | Self-serve onboarding for API consumers |
| 6. Platform website | Landing page with hero, code sample, metrics, pricing. | 3–5 days | Public face of NaaS |
| 7. Webhooks | Push events (breaking story, digest) to partner URLs. | 2–3 days | Push-based integration |
| 8. SLA & support | Uptime targets, response times, support process. | Ongoing | Enterprise-ready NaaS |

Steps 1–4 can be completed pre-funding by Ajibola Akelebe as sole developer. Steps 5–8 benefit from a second developer. Total estimated effort for steps 1–6: 12–19 days.

# 6. Commercial Model

| Model | Target | Pricing | Status |
| --- | --- | --- | --- |
| Free API Tier | Developers exploring | 5 narratives + 10 TTS/day, no SLA | Proposed (launch with) |
| Usage-Based | Developers, startups | $0.05/narrative, $0.10/audio min | Proposed |
| SaaS Tiers | Independent publishers | $99–$499/month | Proposed |
| Enterprise | Media groups, agencies, NGOs | Custom annual contract + SLA | Proposed |
| White-Label | Niche publishers, partners | Custom per deployment | Proposed |
| Data Licensing | Researchers, advertisers | Monthly fee for metadata | Future |

## 6.1 Payment Infrastructure

- MVP: Manual invoicing (Google Docs + Wise). Good enough for first 5–10 clients.

- Post-Funding: Stripe Billing for automated recurring payments. Paystack for Nigerian clients.

- Enterprise: Sales-led. Invoicing, PO support, annual pre-pay. Net 30 terms.

# 7. White-Label Solution

“News-in-a-Box” — a branded version of the Narvo experience for niche publishers who lack the resources to build AI-powered platforms.

## 7.1 What the Partner Gets

- Their own branded PWA powered by Narvo’s pipeline

- Custom RSS feed configuration (their sources)

- Branded UI (their logo, colours, but Narvo-built)

- Optional: custom voice training for a branded “station voice”

- Dashboard: usage metrics, content analytics

## 7.2 How It Works

The partner provides: their source URLs, brand assets, and language preferences. Narvo configures a white-label instance that consumes the Narvo Platform APIs. The partner pays a monthly fee. Narvo handles all infrastructure, AI, and TTS.

# 8. Design & Brand

The Narvo Platform visual identity uses the enhanced B2B palette:

| Token | Value | Usage |
| --- | --- | --- |
| Background | #08090D (rich black) | Page background |
| Primary | #818CF8 (soft indigo) | CTAs, links, active states |
| Accent | #34D399 (emerald) | Success states, code syntax |
| Display Font | Clash Display | Headlines, hero text |
| Body Font | Satoshi | Descriptions, docs |
| Mono Font | Geist Mono | Code, API references, metrics |

Design principles: Dark mode primary. Data-forward hero (code samples, live metrics). Minimal border-radius (6–10px). Desktop-first. Trust signals (logos, uptime, SLA). Interactive API playground on the website.